Decision Memo: Choose Deel or Rippling as the single managed vendor for Novagentica's HR·IT·EOR·Payroll stack (3→30 ramp, 2-yr term)

Status: DECIDED — Deel selected (2026-06-24); counter-signature gated on §12 diligence. Two-model cross-eval (CrossEval v3 — Claude + Gemini): 🟡 PAUSE — vendor confirmed by both models; clear the four diligence items (security-ops, implementation references, DE country fee, device-lease terms) before signing.

Owner: Shiv Tailor      Date: 2026-06-24      Decide by: 2026-07-03 (before Stage-1 onboarding, Jul–Dec 26; pre-signature is peak leverage)

Reversibility: Type-1 (expensive/painful to reverse) — cost-to-reverse: re-migrating HR + identity + payroll + device fleet off one platform mid-contract; the risk model rates switching cost "huge" once all four pillars + data + devices are live; Rippling auto-renews (worst case for exit); plus a 2-year commitment.

Depends on / relates to: The 7 modelling decisions already locked (ramp 3→30; ~50% EOR; single-vendor scope, no internal IT; Rippling EOR discount locked full term; 2-yr term; model both FX). This memo decides the vendor within that locked scope; it does not re-open the consolidation scope except via the null option.

Deliberation: Inline board (fallback) — the `c-level-agents` plugin (`/cs:boardroom`) is not installed in this environment, so the self-contained multi-perspective pass was used (independent positions → cross-examination → devil's advocate). Stated explicitly per skill protocol.

1. The decision

Should Novagentica sign Rippling or Deel (or neither, for now) as the single all-in-one managed vendor for HR · IT · EOR · Payroll · Recruiting · managed endpoint, on a 2-year term, across the 3→30 headcount ramp (Jul 2026 → Jun 2028)?

2. Why now

Stage-1 onboarding starts Jul 2026 (the model's first ramp stage). The company has maximum leverage now, before signature — auto-renewal, price caps, exit-assistance and SLA terms are negotiable today and far harder to claw back later. The forcing event is the Stage-1 go-live; the deadline is set by the leverage window, not by the platforms.

Decouple the commercial choice from the 2-year signature. If the conditions in §5 (written full-scope quotes, reference calls, redlined auto-renewal) cannot all close by the decide-by date, run Stage-1 onboarding on a short month-to-month bridge and sign the 2-year term only once the terms are met. Never sign the 2-year deal to hit the ramp date — that is precisely the lock-in trap §8 warns against.

3. Context & numbers (grounded)

All figures from the Deel-vs-Rippling Normalised Comparison model (the uploaded workbook), base FX 1.142 USD/EUR (ECB/TE, 23-Jun-26), unless noted. Both quotes are scoped like-for-like: full HR + IT + EOR + Payroll + Recruiting + managed endpoint.

2-yr total, base FX: Deel €97,219 vs Rippling €96,356 — difference €863 (0.9%). The model's own verdict: "within model noise — treat price as a TIE." (comparison model, base FX)

FX sensitivity (Deel is USD-billed; Rippling is EUR-native): strong-EUR (1.20) → Deel cheaper (€92,520 vs €95,578); weak-EUR (1.05) → Rippling cheaper (€105,737 vs €97,764). (comparison model, FX scenarios)

Weighted scorecard (draft, for Shiv/Felix to own): Deel 3.85 vs Rippling 4.05 → Rippling leads, but the model flags it "close & flips on small changes." (comparison model, Decision scorecard)

Delivery confidence: Deel 3 / Rippling 4 — Felix lived a FAILED Deel HRIS go-live; the model says to weight this heavily and check references. (comparison model)

Contract terms & lock-in: Deel 4 / Rippling 3 — Deel has no auto-renew + locked rate; Rippling AUTO-RENEWS (the model flags: negotiate out). (comparison model)

Run-rate & one-time: peak ~€7,011/mo at 30 users (Stage 4); one-time setup Deel €2,364 vs Rippling €1,000. (comparison model)

Open scope items (unpriced — could move the "tie"): Deel Country Fee / GP DE entity ("may be MANDATORY for EOR — would raise Deel total"); Rippling recruiting quote (~$3–6 + performance, unconfirmed); 24/7 security-ops layer on both; named OBM/CSM + SLA response times. (comparison model, CONFIRM flags)

Not loaded in this environment (assumption): Novagentica runway/burn from the master model is not reachable in this sandbox. The ~€97k/2-yr commitment is treated as modest relative to runway; this is an assumption to verify (§7). The dominant risk here is switching/lock-in, not cash.

4. Options considered

| Option | What it means | Cost / impact (vs the numbers above) |
| --- | --- | --- |
| A — Rippling | Single EUR-native managed stack; leads draft scorecard (4.05); higher delivery-confidence score. | Price tie at base FX; removes FX risk; but auto-renews and recruiting/managed-security scope is unconfirmed. |
| B — Deel | Single managed stack with no auto-renew + locked rate → best renewal leverage for an all-eggs bet. | Price tie at base FX; USD-billed → FX-exposed; Felix's failed go-live; possible mandatory DE country fee could break the tie against it. |
| Null — don't consolidate / don't sign now | Keep current/best-of-breed point tools; defer the all-eggs bet. | Forfeits pre-signature leverage; continued admin overhead + fragmented data; no managed endpoint → likely forces an internal IT hire; HR/IT/payroll stay un-unified through the ramp. |

5. Recommendation

Option A — Rippling, conditional on contract terms that neutralise its one structural weakness. On a genuine price tie, Rippling wins on the two things that aren't tied: it is EUR-native (removes the FX volatility that Deel's USD billing carries — material in the weak-EUR scenario) and it scores higher on delivery confidence — a provisional edge, reinforced by Felix's first-hand failed-Deel go-live but to be confirmed by reference calls on both vendors, not treated as proven. It is one clean system right-sized for a no-IT team scaling 3→30. But the recommendation is conditional: Rippling's auto-renewal is the worst structural position for an all-eggs bet, so signature is contingent on (a) auto-renewal struck out + a capped renewal increase, (b) contractual data-export + exit-assistance, (c) SLAs with service credits + documented incident response, (d) a parallel payroll run before any cutover, and (e) written full-scope quotes (Rippling recruiting + managed security; Deel's DE country fee) confirming the tie holds. If Rippling refuses to remove auto-renewal, the lock-in advantage flips the call to Deel (Option B). One clear call — but the terms are part of the call, not an afterthought.

6. Success criteria (binding)

Vendor chosen by 2026-07-03; the 2-year term signed only once these terms are met (a month-to-month bridge covers Stage-1 if they are not): no auto-renewal + renewal increase capped at ≤ a single-digit %; data-export + exit-assistance clause; SLA with service credits + documented incident response.

A parallel payroll run completed with two consecutive clean cycles before first production payroll — zero missed or incorrect pay events through cutover.

By Stage-2 (Jan 2027) the consolidated stack supports 11 users on one contract/one invoice with no internal IT hire required.

Reference calls completed on the chosen vendor's managed-service responsiveness, including one recovered failed implementation.

7. Key assumptions (falsifiable)

The 2-yr ~€97k commitment is small relative to Novagentica's runway at current burn. (Verify against the master model — not loaded here.)

The current totals are a true like-for-like tie: i.e. Rippling's recruiting + managed-security adds and Deel's DE country fee, once quoted in writing, keep the 2-yr delta within ~10%.

Rippling's delivery/managed-service is genuinely stronger than Deel's for our scope — i.e. Felix's failed go-live reflects the platform/partner, not a one-off, and survives reference checks on both vendors.

Rippling will agree to strike auto-renewal and cap renewal increases in writing.

Both vendors can evidence ISO 27001 and a 24/7 security-ops layer for the consolidated scope.

8. Risks & mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Lock-in / weak renewal leverage (Rippling auto-renews; switching cost "huge" once all-eggs) | CRITICAL | Strike auto-renewal + cap renewal increase + exit-assistance & data-portability in writing now, pre-signature. If refused → Deel. |
| Correlated failure — one outage/breach/billing dispute hits pay + identity + devices + hiring at once | HIGH | Phased rollout; parallel payroll run; SLAs with service credits; documented incident response. |
| Concentrated execution risk — a single botched migration takes down everything (Felix lived a failed Deel go-live) | HIGH | Reference calls incl. a recovered failed implementation; never single-cut payroll; staged cutover. |
| Security blast radius — one breach exposes payroll + identity + device fleet together | HIGH | Confirm ISO 27001 evidence + 24/7 security-ops layer on the chosen vendor; one-IdP hygiene; least-privilege. |
| Unconfirmed scope (Rippling recruiting/managed-security; Deel DE country fee) moves the tie | MEDIUM | Written full-scope quotes from both before signing; treat current totals as provisional. |
| FX exposure (Deel USD-billed) | MEDIUM | Rippling EUR-native neutralises it; if Deel chosen, budget/hedge USD and price the weak-EUR case. |
| Vendor dependency — roadmap/pricing/viability of one vendor gates the whole back office | MEDIUM | Keep EOR/payroll data standardised so EOR↔local-entity migration stays feasible. |

9. Kill criteria / tripwires (binding)

IF Rippling will not remove auto-renewal (or cap renewal increases) in writing THEN switch to Deel before signing.

IF Deel's DE country fee is confirmed mandatory AND it moves the 2-yr total materially against Deel THEN Deel's commercial tie is void (reinforces Rippling — provided auto-renewal is handled).

IF reference calls reveal poor managed-service responsiveness on the chosen vendor THEN pause and re-open the comparison.

IF the parallel payroll run produces any pay error THEN do not cut over; extend the parallel run until two consecutive clean cycles.

IF written full-scope quotes move the 2-yr delta beyond ~10% THEN re-run the scorecard before signing.

10. Dissent (verbatim)

General Counsel (inline board): "In an all-eggs single-vendor bet, the contract is the only thing protecting you at renewal. Rippling auto-renews and Deel does not. A 0.2-point scorecard edge does not outweigh handing one vendor multi-year pricing power over your entire back office. Unless auto-renewal is struck out in writing, Deel is the safer all-eggs partner."

CISO (inline board): "Both vendors' 24/7 security-ops layer is still a CONFIRM flag. We are choosing the vendor before we have evidence that either can actually run the security operations for a consolidated payroll-plus-identity-plus-device estate. Confirm the security-ops layer before signature, not after."

11. Decision

Chose: Deel.

Rejected: Rippling — refused to remove the auto-renewal clause (the §9 tripwire), making the lock-in risk on an all-eggs single-vendor bet unacceptable; and Rippling does not lease IT devices, so a no-internal-IT team would still have to procure hardware separately. Null (don't consolidate) — forfeits the pre-signature leverage window and leaves HR/IT/payroll fragmented through the ramp, likely forcing an internal IT hire.

Why this is consistent with the memo: §5 recommended "Rippling conditional, else Deel"; the condition failed — Rippling held the auto-renewal — so the §9 kill-criterion fired exactly as pre-registered, and the §10 General Counsel dissent ("unless auto-renewal is struck out in writing, Deel is the safer all-eggs partner") becomes the operative position. The new fact that Deel leases IT devices and Rippling does not reinforces the choice on the "no internal IT" goal.

Decided by: Shiv Tailor   On: 2026-06-24

Review checkpoint: 2026-12-31 (end of Stage 1, after first production payroll cycles)

Freeze: 14-day cooldown recommended before counter-signature (`/cs:freeze` not installed — recorded here). Given the decision rests on two firm facts (auto-renewal refused; no device leasing), the cooldown is a formality, not a reconsideration window.

12. What changes now — Deel-specific actions

Choosing Deel accepts two known weaknesses (USD/FX exposure; Felix's prior failed Deel go-live) for two firm advantages (no auto-renew + locked rate; IT device leasing). The mitigations that were optional for Rippling are now mandatory:

Confirm the DE country fee / GP entity cost before counter-signing — the workbook flags it "may be MANDATORY for EOR." We are not choosing Deel on price, so a modest increase is acceptable, but it must be known and budgeted (§9 kill-criterion still applies if it is large).

Manage USD/FX exposure — Deel is USD-billed. Budget at the weak-EUR case (~€105.7k over 2 yrs vs €97.2k base) and seek a fixed-FX clause or a simple USD hedge.

De-risk the implementation Felix got burned by — the headline accepted risk. Reference calls including a recovered failed Deel go-live; a parallel payroll run to two consecutive clean cycles before cutover; named OBM/CSM + SLA response times in writing.

Lock Deel's strengths in writing — no auto-renewal + the locked rate, plus data-export / exit-assistance and SLAs with service credits.

Confirm device-leasing scope in the order — procure → deploy → manage → return terms, since device leasing is a stated reason for the choice.